LeakSight V1 — Final Build Order Checklist (Updated)

PHASE 0 — DOCUMENTATION FIRST (Before any code)

0.1 — Write ARCHITECTURE.md

- Define the full system diagram: Upload → Parse → RAW Snapshot → Normalize → Canonical Store → Match → Apply Rules → Generate Leakage → Review → Report

- Document monolithic backend decision and why

- Document shared ingestion layer, shared document storage layer, shared hashing layer

- Document modular business logic per engine (Leakage, Tool A, Tool B)

- Define all service boundaries explicitly

0.2 — Write DATABASE_SCHEMA.md

- Document all three layers in full: RAW, Canonical, Derived

- Define every table, every column, every data type, every constraint

- Document all six new systems: vendor_aliases, unit_conversion_factors, fx_rates, document_hashes, canonical_units, RLS policies

- Define all composite unique constraints (every unique key must include tenant_id)

- Define all indexes — individually and composite (see Phase 2 for specifics)

- Document the immutability trigger logic for leakage_records

- Document evidence_jsonb fixed internal schema including unit_conversion_details, fx_rate_applied, match_confidence_breakdown

- Document abbreviation_dictionary structure: what a default entry looks like, what fields it contains, whether V1 seeds any values

0.3 — Write RULES_ENGINE.md

- Define Rule 1 (Invoice vs Contract Price) in full: contract validity check, unit conversion check, partial match handling, confidence calculation

- Define Rule 2 (Duplicate Invoice): exact duplicate definition, near-duplicate definition (amount + vendor + temporal proximity), window configuration

- Define Rule 3 (Quantity Mismatch): GRN override logic, PO fallback logic, missing GRN handling

- Define what happens when no rule fires (no leakage object created)

- Define confidence scoring logic for each rule

- Define what constitutes a valid human explanation string for each rule

- Define PENDING_FX_RATE flag conditions explicitly: missing rate on invoice date → PENDING_FX_RATE status, not an error, not a skip

0.4 — Write PARSING_SPEC.md

- Define expected accuracy targets: ≥95% Excel, ≥85% digital PDF, ≥70% scanned PDF

- Define the normalized intermediate schema that every parser must output regardless of source format

- Define failure flagging behavior (no silent drops)

- Define which parser handles which format: pdfplumber for digital PDFs, camelot for complex tables, PaddleOCR + PP-Structure for scanned, pandas + openpyxl for Excel/CSV, python-docx for Word

- Define the raw_version row creation rule on re-parse

- Define parse confidence calculation logic

- Define parse confidence threshold enforcement: if parse_confidence < tenant.manual_review_threshold → document flagged, still processed, run rolls into PARTIAL_SUCCESS

0.5 — Write API_CONTRACTS.md

- Define every endpoint: method, path, request schema, response schema, error codes

- Minimum endpoints to define: file upload, trigger analysis run, get run status, get leakage records, accept/reject leakage record, get vendor list, get contract list, get report, get dashboard summary

- Define pagination contracts

- Define all error response formats

- Define auth header contracts

0.6 — Write CLAUDE.md

- Define coding conventions for the project

- Define how Claude (AI assistant) should be used in this codebase going forward

- Define which decisions are locked and cannot be reversed

0.7 — Write DECISIONS.md

- Log every architectural decision already made with the reason

- First entries: no vector embeddings in V1, no outbound internet in workers, no real-time processing, monolithic backend, PaddleOCR over Tesseract, RapidFuzz over embeddings, WeasyPrint for PDF rendering, PostgreSQL RLS for tenant isolation

PHASE 1 — INFRASTRUCTURE FOUNDATION

1.1 — Repository Structure

- Create the root directory layout: /backend, /frontend, /workers, /infra, /docs, /scripts

- Create /backend/app with subdirectories: /api, /core, /db, /models, /parsers, /matching, /rules, /reporting, /tasks, /utils

- Create /docs and move all six spec documents here

- Initialize pyproject.toml or requirements.txt with all backend dependencies pinned to exact versions

- Initialize package.json for frontend

1.2 — Docker Compose Setup

- Create docker-compose.yml with services: postgres, redis, backend, worker, nginx

- Define all environment variable references (no hardcoded secrets)

- Create .env.example with all required environment variables documented

- Confirm no outbound internet for worker container (network policy)

- Create named volumes for: postgres data, document storage, redis data

1.3 — Logging Middleware (Do This Now, Not at Deployment)

- Create core/logging.py — structured logging configuration

- Enforce the following prohibition at the middleware level before any application code is written: never log raw document text, never log line-level financial amounts, never log PII (vendor names in raw form, invoice numbers, amounts)

- Log only: event type, document_id, run_id, tenant_id, task name, status, duration, error codes

- This rule is enforced here in Phase 1 so it is structurally impossible to violate later — not checked retrospectively at deployment

1.4 — PostgreSQL Initialization

- Create init.sql or Alembic baseline with: UUID extension enabled, pg_trgm extension enabled (for future fuzzy search), RLS enforcement strategy

- Create the app_admin role (cross-tenant operations)

- Create the app_tenant_user role (RLS-restricted)

- Confirm FORCE ROW LEVEL SECURITY can be applied to all tenant tables

1.5 — FastAPI Application Shell

- Create main.py with FastAPI app initialization

- Create core/config.py — all environment variable loading via Pydantic Settings

- Create core/database.py — SQLAlchemy async engine, session factory, dependency injection

- Create core/security.py — JWT decode stub, tenant_id extraction stub

- Create core/middleware.py — request logging middleware (using logging rules from 1.3), tenant context middleware (sets app.current_tenant_id per request for RLS)

- Create api/router.py — master router that mounts all sub-routers

- Confirm FastAPI app starts and returns 200 on /health

1.6 — Alembic Setup

- Initialize Alembic with alembic init

- Configure alembic.ini and env.py to use the async SQLAlchemy engine

- Confirm migration runs cleanly against a blank PostgreSQL instance

PHASE 2 — DATA MODEL IMPLEMENTATION

Build the database in strict layer order: RAW first, then Canonical, then Derived.

2.1 — RAW Layer Tables

Create SQLAlchemy models and Alembic migration for:

- documents table — id (UUID), tenant_id, run_id (nullable at this stage), file_path, sha256_hash, doc_type (ENUM: INVOICE, CONTRACT, PO, GRN), file_size, page_count, created_at

- raw_parses table — id, document_id (FK), raw_version (integer), parser_version (string), structured_output_jsonb, parse_confidence (float), created_at

- Apply RLS policy to both tables on tenant_id

- Write unit test: confirm raw_parses cannot be updated once inserted (application-level enforcement at this stage, DB trigger in Phase 5)

2.2 — Canonical Layer: Vendor Tables

Create SQLAlchemy models and Alembic migration for:

- vendors table — id, tenant_id, normalized_name, raw_names_jsonb, gst_id (nullable), created_at

- vendor_aliases table — id, tenant_id, vendor_id (FK), alias_name, override_source (ENUM: MANUAL_REVIEW, IMPORT, AUTO_ACCEPTED), applied_by_user_id, created_at, is_active (boolean)

- Composite unique constraint on (tenant_id, alias_name) for vendor_aliases

- RLS on both tables

- Index on tenant_id, index on gst_id, index on alias_name

2.3 — Canonical Layer: Unit & Currency Tables

- canonical_units table — id, name, symbol, dimension (ENUM: weight, volume, count, area, time)

- unit_conversion_factors table — id, from_unit_id (FK), to_unit_id (FK), factor (numeric, high precision), tenant_id (nullable — NULL = system default), created_at

- Composite UNIQUE on (from_unit_id, to_unit_id, tenant_id)

- Seed migration: insert all V1 seed units (MT, KG, G, L, ML, Nos, Box, Set, Sqft, Sqm, RMT) and their conversion factors

- fx_rates table — id, tenant_id (nullable), from_currency, to_currency, rate (numeric), rate_date, source (ENUM: ECB, RBI, MANUAL_UPLOAD, ADMIN_IMPORT), uploaded_by_user_id (nullable), created_at

- Index on (from_currency, to_currency, rate_date)

2.4 — Canonical Layer: Contract Tables

- contracts table — id, tenant_id, vendor_id (FK), created_at

- contract_versions table — id, contract_id (FK), version_number, valid_from (date), valid_to (date), created_at

- contract_line_items table — id, contract_version_id (FK), item_desc, unit, unit_price (numeric), currency

- RLS on all three

- Index on (vendor_id, valid_from, valid_to) for contract version resolution query

- Write unit test for get_valid_contract_version(vendor_id, invoice_date) — covering: match found, overlap found (→ manual review flag), none found (→ skip Rule 1)

2.5 — Canonical Layer: Invoice, PO, GRN Tables

- invoices table — id, tenant_id, vendor_id (FK), invoice_no, invoice_date, total_amount (numeric), currency

- invoice_line_items table — id, invoice_id (FK), item_desc, quantity (numeric), unit, unit_price (numeric), line_total (numeric)

- purchase_orders table — id, tenant_id, vendor_id (FK), po_no, po_date

- po_line_items table — id, po_id (FK), item_desc, unit, ordered_qty (numeric), unit_price (numeric)

- grns table — id, tenant_id, po_id (FK), grn_date

- grn_line_items table — id, grn_id (FK), item_desc, unit, received_qty (numeric)

- RLS on all six tables

- Composite unique constraint on (tenant_id, invoice_no) for invoices

- Add composite index on invoices: (tenant_id, vendor_id, invoice_date) — this is mandatory for Rule 2 near-duplicate scanning at 10,000+ invoices; without it the query degrades to a full table scan on filtered results

2.6 — Derived Layer Tables

- analysis_runs table — id, tenant_id, status (ENUM: QUEUED, PROCESSING, PARTIAL_SUCCESS, COMPLETE, FAILED), error_summary (text, nullable), started_at, completed_at

- leakage_records table — id, tenant_id, run_id (FK), leakage_type (ENUM: PRICE_MISMATCH, DUPLICATE_INVOICE, QUANTITY_MISMATCH), amount (numeric), currency, confidence (float 0–1), evidence_jsonb, rule_applied, status (ENUM: PENDING, ACCEPTED, REJECTED, PENDING_FX_RATE), review_notes (text, nullable), created_at

- RLS on both tables

- document_hashes table — id, document_id (FK), tenant_id, hash_sha256, hash_type (ENUM: BASELINE, REUPLOAD, PERIODIC_CHECK), upload_sequence (integer), comparison_status (ENUM: NEW, UNCHANGED, MODIFIED, INCONCLUSIVE), comparison_against_id (nullable FK to self), metadata_jsonb, risk_score (integer 0–100), flagged_anomalies_jsonb, created_at

2.7 — Tenant Settings Table

- tenant_settings table — tenant_id (PK), abbreviation_dictionary (jsonb), fuzzy_threshold (float), duplicate_window_days (integer), manual_review_threshold (float), base_currency (char 3)

- Seed defaults: fuzzy_threshold = 0.85, duplicate_window_days = 30, manual_review_threshold = 0.70, base_currency = INR

- Seed abbreviation_dictionary with V1 defaults: document this structure explicitly — each entry is a key-value pair of raw abbreviation to normalized form (e.g. "MT" → "metric_ton", "NOS" → "nos"), stored as a flat JSON object, tenant can extend it but not delete system defaults

- Write migration test: confirm abbreviation_dictionary column exists, confirm default seed value is a valid JSON object, confirm it is accessible from the normalization service in Phase 3

2.8 — Run Full Migration + Validation

- Run all Alembic migrations against clean database

- Confirm all tables created, all constraints applied, all RLS policies active

- Confirm FORCE ROW LEVEL SECURITY is enforced on all tenant tables

- Confirm composite index on (tenant_id, vendor_id, invoice_date) exists on invoices table

- Write a test that confirms cross-tenant data bleed is impossible

PHASE 3 — CORE BACKEND SERVICES (No parsing yet)

3.1 — Tenant Context Service

- Create core/tenant_context.py — function that sets app.current_tenant_id as a PostgreSQL session local variable

- This must be called at the start of every request and every Celery task

- Write test: confirm RLS blocks cross-tenant query when tenant_id is set

3.2 — Vendor Normalization Service

- Create matching/vendor_normalizer.py

- Function: normalize_vendor_name(raw_name) → string (lowercase, strip legal suffixes like Pvt Ltd / LLC, strip punctuation)

- Function: generate_blocking_key(normalized_name) → string (first significant token)

- Write unit tests covering: "Tata Steel Pvt Ltd" → normalized, "TATA STEEL" → same blocking key

3.3 — Vendor Matching Service

- Create matching/vendor_matcher.py

- Implement matching order exactly as specified:

  - Exact GST match (if GST ID present on both sides)

  - vendor_aliases lookup (alias hit = 100% confidence, stop here)

  - Blocking key filter (reduces candidate set)

  - RapidFuzz token_sort_ratio against candidates

  - Below fuzzy_threshold → return NEEDS_MANUAL_REVIEW result

- Return object must include: matched_vendor_id (nullable), confidence (float), match_method (ENUM: GST_EXACT, ALIAS, FUZZY, NO_MATCH)

- Write unit tests for each match path

3.4 — Item Normalization Service

- Create matching/item_normalizer.py

- Function: normalize_item_desc(raw_desc) → string

- Load abbreviation_dictionary from tenant_settings at service init — this is now guaranteed to exist from Phase 2.7

- Apply abbreviation substitution before any fuzzy logic

- Write unit tests covering: known abbreviation resolves correctly, unknown abbreviation passes through unchanged

3.5 — Unit Conversion Service

- Create core/unit_converter.py

- Function: convert_units(value, from_unit, to_unit, tenant_id) → ConversionResult

- ConversionResult includes: converted_value, factor_used, factor_source (SYSTEM / TENANT_OVERRIDE)

- Raise explicit error on cross-dimension conversion attempt — never silently convert

- Write unit tests: KG to MT (valid), KG to L (cross-dimension error), MT to KG (reverse lookup)

3.6 — FX Rate Service

- Create core/fx_service.py

- Function: get_rate(from_currency, to_currency, invoice_date, tenant_id) → FXResult | PENDING_FX_RATE

- Lookup logic: closest rate_date ≤ invoice_date in fx_rates table

- If no rate found → return PENDING_FX_RATE sentinel (do not error, do not guess)

- Write unit tests: rate found, rate missing, tenant override rate

3.7 — Contract Version Resolution Service

- Create core/contract_resolver.py

- Function: get_valid_contract_version(vendor_id, invoice_date, tenant_id) → ContractVersion | OVERLAP | NONE

- Write unit tests: clean match, overlapping versions, no valid version

3.8 — Rules Engine

- Create rules/rule_engine.py — orchestrator that takes a matched invoice line item and runs applicable rules

- Create rules/rule1_price_mismatch.py

  - Check contract validity on invoice date (use contract resolver)

  - Check unit compatibility (use unit converter)

  - Calculate overcharge amount: (invoice_unit_price - contract_unit_price_converted) × quantity

  - Populate evidence_jsonb with all required fields including unit_conversion_details and fx_rate_applied

  - Generate human-readable explanation string

  - Return LeakageRecord object or None

- Create rules/rule2_duplicate_invoice.py

  - Exact duplicate: same invoice_no + same vendor + same tenant

  - Near duplicate: same vendor + same amount + within duplicate_window_days — this query uses the composite index (tenant_id, vendor_id, invoice_date) created in Phase 2.5

  - Return LeakageRecord or None

- Create rules/rule3_quantity_mismatch.py

  - GRN override: if GRN exists, compare invoice qty vs GRN received_qty

  - PO fallback: if no GRN, compare invoice qty vs PO ordered_qty

  - If neither exists: skip rule, do not flag

  - Return LeakageRecord or None

- Write unit tests for every rule covering: leakage found, no leakage, missing data (graceful skip)

3.9 — Leakage Record Service

- Create services/leakage_service.py

- Function: create_leakage_record(...) — writes to DB

- Function: accept_leakage_record(id, tenant_id) — changes status to ACCEPTED, triggers immutability

- Function: reject_leakage_record(id, notes, tenant_id) — changes status to REJECTED

- Immutability enforcement: once ACCEPTED, block edits to amount, leakage_type, confidence, evidence_jsonb, rule_applied

- All reviewer actions must be logged with user_id and timestamp

- Write unit tests: accept flow, reject flow, attempt edit after accept (must fail)

3.10 — Analysis Run Service

- Create services/analysis_run_service.py

- Function: create_run(tenant_id) → AnalysisRun

- Function: update_run_status(run_id, status, error_summary=None)

- Function: get_run_summary(run_id, tenant_id) → RunSummary

PHASE 4 — FILE INGESTION & PARSING PIPELINE

4.1 — File Ingestion Endpoint

- Create api/endpoints/ingest.py

- POST /api/v1/ingest/upload — accepts multipart file upload

- Validate: max file size 200MB, supported formats only (PDF, XLSX, XLS, CSV, DOCX)

- Compute SHA-256 hash on upload

- Store file to object storage path (local volume in V1)

- Create documents row in DB

- Create document_hashes BASELINE record

- Return document_id

- Write integration test: upload valid file, upload oversized file (reject), upload unsupported format (reject)

4.2 — Parser Base Class

- Create parsers/base_parser.py

- Define abstract base class with: parse(file_path) → ParseResult

- ParseResult must include: normalized intermediate schema, parse_confidence (float), raw_extracted_data, failure_flags list

- Failure flags are mandatory — no silent drops

4.3 — Excel/CSV Parser

- Create parsers/excel_parser.py

- Uses pandas + openpyxl

- Must detect header row automatically

- Must produce normalized intermediate schema

- Accuracy target: ≥95% for clean Excel

- Write unit tests with sample Excel files: clean invoice, clean contract rate card, malformed headers

4.4 — Digital PDF Parser

- Create parsers/pdf_digital_parser.py

- Uses pdfplumber for text extraction

- Uses camelot for complex table extraction

- Must detect if PDF is digital (not scanned) before using this parser

- Must produce normalized intermediate schema

- Accuracy target: ≥85%

- Write unit tests with sample digital PDFs

4.5 — Scanned PDF Parser

- Create parsers/pdf_scanned_parser.py

- Uses PaddleOCR + PP-Structure

- Must detect if PDF is scanned (image-based) before routing here

- Accuracy target: ≥70%, manual assist allowed for failures

- Write unit tests with sample scanned PDFs

- Confirm no Tesseract dependency exists anywhere

4.6 — Word Parser

- Create parsers/word_parser.py

- Uses python-docx

- Produces normalized intermediate schema

4.7 — Parser Router

- Create parsers/parser_router.py

- Function: route_to_parser(document) → ParseResult

- Detection logic: file extension + content sniffing (check if PDF contains image layers)

- If detection ambiguous: default to digital PDF parser, flag uncertainty

4.8 — Parse Confidence Threshold Enforcement

- After every parse result is returned by any parser, apply the following logic before writing to DB:

  - If parse_confidence >= tenant.manual_review_threshold → proceed normally

  - If parse_confidence < tenant.manual_review_threshold → set a low_confidence flag on the document, still write the raw_parse row, still proceed to normalization, mark run status as PARTIAL_SUCCESS (do not halt processing)

- This logic lives in services/parse_storage_service.py (see 4.9) as part of the storage step, not inside the individual parsers — parsers only return confidence, they do not make routing decisions

- Write tests: high confidence document → proceeds clean, low confidence document → flagged + still processed + run becomes PARTIAL_SUCCESS

4.9 — Parse Storage Service

- Create services/parse_storage_service.py

- After parsing: apply confidence threshold check (4.8), then write raw_parses row with structured_output_jsonb + parse_confidence + any flags

- Re-parse: create new raw_version row, never update existing

- Write test: re-parse creates new row, does not overwrite old row

4.10 — Normalization Pipeline

- Create services/normalization_service.py

- Takes raw_parse output → writes to Canonical layer tables

- Order of operations: normalize vendor → match/create vendor record → normalize items using abbreviation_dictionary from tenant_settings → write contract/invoice/PO/GRN canonical rows

- All manual overrides must be persisted and auditable

- Write integration test: full file → canonical record created

PHASE 5 — CELERY TASK PIPELINE

5.1 — Celery Configuration

- Create core/celery_app.py — Celery app initialized with Redis broker and Redis result backend

- Configure: task serializer JSON, no outbound internet access for workers, task time limits

- Confirm worker starts and connects to Redis

5.2 — Parse Task

- Create tasks/parse_task.py

- Task: parse_document(document_id, tenant_id)

- Sets tenant context at task start (call tenant_context service before any DB operation)

- Calls parser router

- Calls parse storage service (which applies confidence threshold enforcement from 4.8)

- On failure: update document status, write failure flag, do not raise silently

- Write test: task completes, task fails gracefully

5.3 — Normalization Task

- Create tasks/normalize_task.py

- Task: normalize_document(raw_parse_id, tenant_id)

- Sets tenant context

- Calls normalization service

- Chains from parse_task on success

5.4 — Analysis Run Task

- Create tasks/analysis_run_task.py

- Task: run_analysis(run_id, tenant_id)

- Sets tenant context

- Loads all canonical invoices for the run

- For each invoice line item: run vendor matching → run contract resolution → run rules engine → create leakage records

- Run status logic (explicit, not implied):

  - All documents parsed and all invoice line items processed cleanly → status = COMPLETE

  - One or more documents had parse_confidence < manual_review_threshold → status = PARTIAL_SUCCESS

  - One or more invoice line items resulted in PENDING_FX_RATE → status = PARTIAL_SUCCESS

  - Both of the above present → status = PARTIAL_SUCCESS

  - Unhandled exception on the run itself → status = FAILED, write error_summary

  - PARTIAL_SUCCESS and FAILED can coexist per document but the run-level status reflects the worst non-fatal state

- On any unhandled exception at run level: set status FAILED, write error_summary, do not silently drop

5.5 — DB Immutability Trigger

- Write Alembic migration to add PostgreSQL trigger on leakage_records

- Trigger fires on UPDATE: if OLD.status = 'ACCEPTED' and any of (amount, leakage_type, confidence, evidence_jsonb, rule_applied) are changing → RAISE EXCEPTION

- Write test: attempt to update accepted record at DB level (must fail)

PHASE 6 — API LAYER

6.1 — Authentication Middleware

- Create api/dependencies/auth.py

- JWT decode function — extract user_id and tenant_id

- Dependency injection: get_current_user used in all protected routes

- For V1 this can be simple JWT — no OAuth needed

6.2 — Ingest API

- Complete api/endpoints/ingest.py (started in Phase 4.1)

- POST /api/v1/ingest/upload — file upload → document_id returned

- POST /api/v1/ingest/trigger-run — triggers analysis_run task → run_id returned

- GET /api/v1/ingest/run/{run_id}/status — returns run status + progress

6.3 — Leakage API

- Create api/endpoints/leakage.py

- GET /api/v1/leakage/records — paginated list, filterable by status, leakage_type, vendor, run_id

- GET /api/v1/leakage/records/{id} — single record with full evidence_jsonb

- POST /api/v1/leakage/records/{id}/accept — accept with optional note

- POST /api/v1/leakage/records/{id}/reject — reject with required note

- GET /api/v1/leakage/summary — aggregate: total leakage amount, count by type, count by status

6.4 — Vendor API

- Create api/endpoints/vendors.py

- GET /api/v1/vendors — list vendors for tenant

- POST /api/v1/vendors/{id}/aliases — add alias manually

- PUT /api/v1/vendors/{id}/aliases/{alias_id}/deactivate — deactivate alias

6.5 — Contract API

- Create api/endpoints/contracts.py

- GET /api/v1/contracts — list contracts with active versions

- GET /api/v1/contracts/{id}/versions — list all versions

- POST /api/v1/contracts — create contract + first version with line items

6.6 — Report API

- Create api/endpoints/reports.py

- GET /api/v1/reports/run/{run_id}/summary — CFO one-pager data

- GET /api/v1/reports/run/{run_id}/evidence-pack — triggers PDF generation, returns file

- GET /api/v1/reports/run/{run_id}/export-excel — triggers Excel export, returns file

6.7 — Admin API

- Create api/endpoints/admin.py

- POST /api/v1/admin/fx-rates/upload — bulk upload FX rates

- GET /api/v1/admin/fx-rates — list current rates

- PUT /api/v1/admin/tenant-settings — update fuzzy threshold, duplicate window, base currency, abbreviation dictionary

PHASE 7 — REPORTING ENGINE

7.1 — Report Data Assembler

- Create reporting/report_assembler.py

- Function: assemble_cfo_summary(run_id, tenant_id) → CFOSummaryData

- Must answer: total leakage amount, from which vendors, by which rule, at what confidence

- Function: assemble_evidence_pack(run_id, tenant_id) → EvidencePackData

- Each leakage finding must be fully defensible: contract clause reference, invoice line reference, calculation shown

7.2 — HTML Template Layer

- Create reporting/templates/cfo_summary.html — Jinja2 template for CFO one-pager

- Create reporting/templates/evidence_pack.html — Jinja2 template for full evidence report

- Design principle: readable, not beautiful — plain tables, clear numbers, clear source references

7.3 — PDF Renderer

- Create reporting/pdf_renderer.py

- Uses WeasyPrint as the renderer abstraction

- Function: render_to_pdf(template_name, context) → bytes

- Wrap in abstraction layer so renderer can be swapped without touching report assembler

7.4 — Excel Export

- Create reporting/excel_exporter.py

- Uses openpyxl

- Export: one sheet per leakage type, summary sheet with totals, vendor breakdown sheet

PHASE 8 — NOTIFICATION SYSTEM

8.1 — Notification Service

- Create services/notification_service.py

- In-app notification: write to a notifications table (id, tenant_id, user_id, message, run_id, read_at, created_at)

- Email notification: use SMTP (no external email API) — configurable SMTP settings in tenant settings

- Trigger: called by analysis_run_task on COMPLETE or PARTIAL_SUCCESS

- Notification message must differ between COMPLETE and PARTIAL_SUCCESS — PARTIAL_SUCCESS message must tell the user how many documents were flagged and whether any records are PENDING_FX_RATE so they know what action is required

PHASE 9 — FRONTEND

9.1 — Frontend Foundation

- Initialize React + TypeScript project

- Install and configure: TanStack Query, TanStack Table, React Router

- Create API client layer (src/api/client.ts) — all API calls go through this, never fetch directly from components

- Create auth context (src/context/AuthContext.tsx) — stores JWT, tenant_id, user info

- Create protected route wrapper

9.2 — Upload Screen

- Create src/pages/Upload.tsx

- Drag and drop file upload

- Show upload progress

- Show parse status after upload (polling run status endpoint)

- Show error state if parse fails

- Show low-confidence warning if document was flagged in Phase 4.8

9.3 — Dashboard Screen

- Create src/pages/Dashboard.tsx

- Summary cards: total leakage amount, count by type, pending review count, PENDING_FX_RATE count

- Recent runs table using TanStack Table — show PARTIAL_SUCCESS distinctly from COMPLETE so the user knows action is required

- All data read-only as per PRD

9.4 — Leakage Review Screen

- Create src/pages/LeakageReview.tsx

- Full paginated table of leakage records using TanStack Table

- Filters: status, leakage type, vendor, date range

- Row click → detail drawer

- Detail drawer: shows full evidence_jsonb in human-readable form, shows calculation, shows source document references

- Accept button, Reject button (reject requires note input)

- PENDING_FX_RATE records shown with a clear indicator that they are blocked pending rate upload

9.5 — Vendor Management Screen

- Create src/pages/Vendors.tsx

- List vendors with their aliases

- Add alias form

- Deactivate alias button

9.6 — Reports Screen

- Create src/pages/Reports.tsx

- Select run → generate CFO summary → download button

- Select run → generate evidence pack PDF → download button

- Select run → export Excel → download button

9.7 — Admin Screen

- Create src/pages/Admin.tsx

- FX rate upload form

- Tenant settings form (fuzzy threshold, duplicate window, base currency)

- Abbreviation dictionary editor: view current entries, add new entry, cannot delete system defaults

PHASE 10 — INTEGRATION TESTING & HARDENING

10.1 — End-to-End Test: Full Leakage Detection Flow

- Upload a contract with known pricing → parse → normalize → upload invoice with known overcharge → parse → normalize → trigger run → confirm leakage record created with correct amount and correct evidence → accept record → confirm immutability → generate report

10.2 — End-to-End Test: Duplicate Invoice Flow

- Upload two identical invoices → trigger run → confirm duplicate detected → confirm evidence_jsonb populated correctly

- Upload two near-duplicate invoices within duplicate_window_days → confirm near-duplicate detected using the composite index path

10.3 — End-to-End Test: Quantity Mismatch Flow

- Upload PO + GRN + invoice with over-quantity → trigger run → confirm quantity mismatch detected with GRN as authority

10.4 — End-to-End Test: Partial Success Flows

- Upload a low-confidence scanned PDF → confirm document flagged, still processed, run status = PARTIAL_SUCCESS, user notified with correct message

- Upload invoice with currency mismatch and no FX rate → confirm PENDING_FX_RATE status on leakage record, run status = PARTIAL_SUCCESS, admin notified to upload rate

- Upload FX rate → re-trigger run → confirm PENDING_FX_RATE records resolve correctly

10.5 — Multi-Tenant Isolation Test

- Create two tenants → upload data for tenant A → confirm tenant B queries return zero results → confirm RLS is active at DB level → confirm vendor_aliases are tenant-isolated (no cross-tenant alias bleed)

10.6 — Messy Data Stress Tests

- Upload invoice with no matching contract → confirm Rule 1 skipped, no leakage created

- Upload invoice with missing GRN and missing PO → confirm Rule 3 skipped

- Upload invoice with cross-dimension unit mismatch → confirm explicit error raised, not a silent skip

10.7 — Performance Test

- Load 10,000 invoice rows for a single tenant → confirm processing completes within hours → confirm near-duplicate scan uses composite index (verify with EXPLAIN ANALYZE) → confirm no memory leak in workers

10.8 — Immutability Test

- Accept a leakage record → attempt to update amount via API → must return 403 → attempt to update amount directly via DB → trigger must block it

10.9 — Logging Compliance Test

- Run full end-to-end flow → inspect all logs → confirm zero instances of raw document text, financial amounts, or PII in any log output → this test must be automated, not a manual spot check

PHASE 11 — DEPLOYMENT PREPARATION

11.1 — Environment Configuration

- Confirm all secrets are in environment variables, none hardcoded

- Confirm .env.example is complete and documented

- Confirm Docker Compose production variant exists with no debug flags

11.2 — Nginx Configuration

- Configure reverse proxy to FastAPI

- Set upload size limits (200MB)

- Configure TLS termination

11.3 — Database Backup

- Configure automated PostgreSQL backup (pg_dump) to local volume

- Test restore procedure

11.4 — Worker Monitoring

- Confirm Celery task failures are logged and surfaced

- Confirm failed tasks do not silently disappear

11.5 — Final Pre-Pilot Checklist

- All six spec documents exist and are accurate to what was actually built (update any that drifted during implementation)

- All RLS policies confirmed active

- Encryption at rest confirmed for document storage volume

- Encryption in transit confirmed (TLS on all endpoints)

- Audit logs writing correctly for all review actions

- Data deletion workflow exists (tenant data can be fully removed on request)

- Client notification (in-app + email) confirmed working for both COMPLETE and PARTIAL_SUCCESS states

- Logging compliance confirmed: no raw document text, no line-level financial amounts, no PII in any log output (automated test from 10.9 passing)

- Composite index on (tenant_id, vendor_id, invoice_date) confirmed present and being used by Rule 2 query

- Abbreviation dictionary confirmed seeded with system defaults and accessible to normalization service

BUILD ORDER SUMMARY (Quick Reference)

Phase 0  →  Spec Documents (7 docs, including abbreviation_dictionary structure)

Phase 1  →  Infrastructure (Docker, DB, FastAPI shell, logging rules enforced at source)

Phase 2  →  Data Model (RAW → Canonical → Derived, composite index on invoices, abbreviation_dictionary seeded)

Phase 3  →  Core Business Logic Services (rules, matching, unit conversion, FX)

Phase 4  →  File Ingestion & Parsing Pipeline (including confidence threshold enforcement step)

Phase 5  →  Celery Task Pipeline (explicit PARTIAL_SUCCESS logic in analysis_run_task)

Phase 6  →  API Layer

Phase 7  →  Reporting Engine

Phase 8  →  Notifications (COMPLETE vs PARTIAL_SUCCESS messages differ)

Phase 9  →  Frontend (PARTIAL_SUCCESS and PENDING_FX_RATE surfaced distinctly in UI)

Phase 10 →  Integration Testing & Hardening (logging compliance test automated)

Phase 11 →  Deployment Preparation

Non-negotiable rule: do not begin a phase until every item in the previous phase has a passing test or confirmed working state. The order is not a suggestion — it reflects hard dependencies.