LeakSight V1 — Pilot Readiness Checklist

Every item below is a hard gate. There are no "nice to have" items on this list — those belong in a backlog. If any single item is marked NO, you do not go to pilot. The purpose is not to have a perfect product. The purpose is to ensure you do not show a client something that will embarrass you, lose their trust, or produce a wrong number.

A wrong number shown to a CFO is worse than no number at all.

How to run this checklist:

- Mark each item as YES or NO — no partials, no maybes

- All testing must be done in the pilot environment, not your dev environment

- Sections 4, 8, and 11 must be validated by someone who did not build the system

- Re-test every item that was previously marked NO after fixing it — do not assume the fix worked

SECTION 1 — DATA INTEGRITY

These conditions ensure that what the system produces is actually true.

  - — Leakage amounts are mathematically correct

The system is deterministic across runs

- Take your prepared demo dataset

- Run the full pipeline on it twice, back to back, with no data changes between runs

- Export the leakage_records from both runs as JSON

- Compare: leakage amounts, confidence scores, evidence_jsonb contents, and leakage types must be byte-for-byte identical across both runs

- If any field differs between run one and run two, you have a non-determinism bug — do not go to pilot

- This test must pass before any other Section 1 test is run, because if the system is not deterministic, every other correctness test is meaningless

- Take three known leakage scenarios with manually calculated expected outputs

- Run them through the system

- System output must match manual calculation exactly — not approximately, exactly

- If any of the three produce a wrong number, do not go to pilot

1.2 — Evidence always traces back to source

- For every leakage record the system generates, click through to its evidence_jsonb

- Confirm the invoice line item reference is real and points to the correct uploaded document

- Confirm the contract line item reference is real and points to the correct contract version

- Confirm the calculation shown in the evidence matches what the rule actually computed

- There must be zero leakage records where the evidence trail is broken or missing

1.3 — No leakage record exists without a human-readable explanation

- Query all leakage records in the DB

- Confirm every single record has a non-null, non-empty explanation string

- The explanation must be readable by a non-technical person — have someone outside the engineering team read three of them and confirm they understand what was found and why

1.4 — The system never guesses a price

- Identify at least two scenarios where contract pricing is missing or ambiguous

- Confirm the system skips Rule 1 for those line items rather than inferring a price

- Confirm no leakage record exists for those line items

1.5 — The system never guesses an FX rate

- Upload an invoice in a currency for which no FX rate exists in the system

- Confirm the leakage record is created with status PENDING_FX_RATE

- Confirm no amount is calculated for that record

- Confirm the system does not use a rate from a different date as a proxy

1.6 — Accepted leakage records are immutable

- Accept three leakage records via the UI

- Attempt to edit their amounts via the API

- Attempt to edit their amounts directly at the DB level

- Both attempts must fail

- Confirm the DB trigger is active and firing correctly

1.7 — Confidence scores are honest

- Find three leakage records where the match was fuzzy (not GST exact, not alias)

- Confirm their confidence scores are below 1.0

- Confirm they appear in the review queue rather than being auto-accepted

- A 100% confidence score must only appear on GST exact matches or alias matches

SECTION 2 — DOCUMENT PROCESSING

These conditions ensure the system can handle real enterprise documents without breaking.

2.1 — All supported formats parse without crashing

- Upload one clean digital PDF invoice → confirm parse succeeds

- Upload one clean Excel invoice → confirm parse succeeds

- Upload one clean CSV → confirm parse succeeds

- Upload one clean Word contract → confirm parse succeeds

- Upload one scanned PDF → confirm parse succeeds or is flagged with a clear failure message (not a crash)

2.2 — Malformed documents fail gracefully

- Upload a password-protected PDF → confirm a clear failure message, not a crash

- Upload a corrupted Excel file → confirm a clear failure message, not a crash

- Upload an empty PDF → confirm a clear failure message, not a crash

- In all three cases confirm the run continues processing other documents in the batch

2.3 — Re-upload does not corrupt data

- Upload a document, parse it, normalize it

- Upload the same document again

- Confirm a new raw_version row is created, the old one is untouched

- Confirm the canonical layer reflects the latest parse without duplicating records

2.4 — Large files do not cause timeouts or memory failures

- Upload a PDF contract of at least 50 pages

- Upload an Excel file with at least 1,000 line items

- Both must process to completion without a worker crash or timeout

- If either fails, do not go to pilot — the first real client will have files larger than your test samples

2.5 — SHA-256 hash is recorded for every uploaded document

- Upload five documents of different types

- Confirm document_hashes table has a BASELINE record for each one

- Confirm the hash is correct by independently computing it and comparing

2.6 — Low confidence parses are visible, not hidden

- Upload a low-quality scanned PDF that produces parse_confidence below manual_review_threshold

- Confirm the document is flagged in the UI

- Confirm the run status shows PARTIAL_SUCCESS, not COMPLETE

- Confirm the user can still see and act on whatever was successfully parsed

SECTION 3 — LEAKAGE DETECTION ACCURACY

These conditions verify each rule works correctly end-to-end.

3.1 — Rule 1 (Price Mismatch) fires correctly

- Create a contract with a known unit price for Item A

- Upload an invoice for Item A at a higher unit price

- Confirm leakage record created with correct overcharge amount

- Confirm contract version validity dates were checked (not just latest contract)

- Confirm unit conversion was applied where units differ and the conversion detail is in evidence_jsonb

3.2 — Rule 1 does not fire when it should not

- Upload an invoice for Item A at the exact contract price → confirm no leakage record

- Upload an invoice for Item A with no matching contract → confirm no leakage record (not a false positive)

- Upload an invoice dated outside the contract validity period → confirm the rule skips, does not use the out-of-date contract price

3.3 — Rule 2 (Duplicate Invoice) fires correctly

- Upload the same invoice twice → confirm exact duplicate detected

- Upload two invoices from the same vendor with the same amount within the duplicate window → confirm near-duplicate detected

- Confirm both duplicate records have clear evidence referencing both invoice document IDs

3.4 — Rule 2 does not fire when it should not

- Upload two invoices from the same vendor with different amounts → confirm no duplicate flag

- Upload two invoices with the same amount from different vendors → confirm no duplicate flag

- Upload two invoices with the same amount from the same vendor outside the duplicate window → confirm no duplicate flag

3.5 — Rule 3 (Quantity Mismatch) fires correctly

- Upload a PO for 100 units, a GRN for 80 units, an invoice for 100 units → confirm quantity mismatch detected against GRN (80), not PO (100)

- Upload a PO for 100 units, no GRN, an invoice for 120 units → confirm quantity mismatch detected against PO (100)

3.6 — Rule 3 does not fire when it should not

- Upload a PO and invoice with matching quantities → confirm no flag

- Upload an invoice with no PO and no GRN → confirm Rule 3 skips entirely, no false positive

SECTION 4 — REVIEW WORKFLOW

These conditions ensure the reviewer experience works correctly before a real human uses it.

4.1 — All pending leakage records appear in the review queue

- Trigger a run that produces at least five leakage records

- Confirm all five appear in the review screen with status PENDING

- Confirm none are auto-accepted (V1 requires human review for all records)

4.2 — Accept flow works end-to-end

- Accept a leakage record with a note

- Confirm status changes to ACCEPTED

- Confirm the action is logged with user_id and timestamp

- Confirm the record no longer appears in the pending queue

- Confirm the record appears in the accepted list

4.3 — Reject flow works end-to-end

- Attempt to reject a record without a note → must be blocked (note is required on rejection)

- Reject a record with a note

- Confirm status changes to REJECTED

- Confirm the action is logged with user_id and timestamp

- Confirm the record no longer appears in the pending queue

4.4 — PENDING_FX_RATE records are clearly visible and actionable

- Upload FX rate via admin screen

- Confirm PENDING_FX_RATE records update correctly after rate is available

- The reviewer must never be left looking at a stuck record with no explanation of why it is stuck

4.5 — Reviewer cannot edit financial data

- Confirm there is no input field anywhere in the review UI that allows editing of amount, leakage_type, confidence, or evidence

- The reviewer's only actions are: accept, reject, add note

SECTION 5 — REPORTING

These conditions ensure the output you hand to a CFO is correct and complete.

5.1 — CFO summary answers the four questions

- Generate a CFO summary report for a completed run

- Confirm it answers: how much total leakage, from which vendors, under which rule, at what confidence level

- Have someone who was not involved in building the system read the report and confirm they understand it without any explanation from you

5.2 — Evidence pack is defensible

- Pick the three highest-value leakage findings

- For each one, confirm the evidence pack shows: the specific invoice line item, the specific contract line item, the exact calculation, the confidence score, and the rule that fired

- If a vendor disputed any of these findings in a meeting, could you defend it using only the evidence pack? If the answer is no for any of them, do not go to pilot

5.3 — Excel export is clean

- Download the Excel export for a completed run

- Open it and confirm: no broken formulas, no merged cells that hide data, numbers formatted as numbers (not text), vendor names consistent across sheets, totals on the summary sheet match the sum of line items

5.4 — Reports reflect accepted and rejected status correctly

- Accept two records and reject one

- Regenerate the report

- Confirm the report only includes ACCEPTED records in the financial totals

- Confirm rejected records are either excluded or clearly marked as rejected — they must never inflate the leakage figure

5.5 — Report generation does not crash on edge cases

- Generate a report for a run with zero leakage found → must produce a clean zero-leakage report, not an error

- Generate a report for a run with PARTIAL_SUCCESS status → must note what was incomplete, not pretend the run was clean

SECTION 6 — SECURITY & DATA SAFETY

These conditions protect you and the client before any real financial data enters the system.

6.1 — Tenant isolation is confirmed unbreakable

- Create two tenants with separate data

- Log in as Tenant A and attempt to query Tenant B's leakage records via the API

- The response must be empty or 403 — never Tenant B's data

- Confirm this at the DB level too: run a query as the app_tenant_user role with Tenant A's context and confirm Tenant B's rows are invisible

6.2 — No document data is accessible without authentication

- Attempt to access any API endpoint without a valid JWT token

- All endpoints must return 401

- Attempt to access a document file directly via its storage path URL without authentication

- Must return 401 or 403 — never the file

6.3 — Uploaded documents are not publicly accessible

- Confirm document storage volume is not exposed on any public URL

- Files are only served via authenticated API endpoints

6.4 — Encryption at rest is confirmed

- Confirm the PostgreSQL data volume is encrypted at the host level

- Confirm the document storage volume is encrypted at the host level

6.5 — Encryption in transit is confirmed

- All API endpoints must be served over HTTPS

- Attempt to connect over HTTP → must redirect to HTTPS or refuse connection

- Confirm TLS certificate is valid and not self-signed for the pilot environment

6.6 — Audit log is writing correctly

- Perform the following actions: upload a document, accept a leakage record, reject a leakage record, change a tenant setting

- Confirm each action has a corresponding audit log entry with user_id, tenant_id, action type, and timestamp

- Confirm audit logs cannot be deleted by a regular tenant user

6.7 — Data deletion workflow exists

- Confirm there is a documented procedure to fully delete a tenant's data on request

- Run the procedure in a test environment and confirm all documents, parses, canonical records, leakage records, and logs for that tenant are removed

- This must exist before pilot because the client may ask about it

6.8 — No PII or financial data in logs

- Run the automated logging compliance test from Phase 10.9

- It must pass with zero violations

- Manually spot-check three task logs and three request logs to confirm

SECTION 7 — STABILITY & PERFORMANCE

These conditions ensure the system does not fall over during the pilot.

7.1 — The system handles the expected pilot data volume

- The V1 PRD targets 10,000 invoices per client

- Run a batch of at least 1,000 invoices before pilot (do not wait for 10,000 in production to be your first real test)

- Processing must complete without worker crash, memory exhaustion, or database lock

- If 1,000 invoices causes instability, fix it before showing the product to anyone

7.2 — No silent failures exist

- Review all Celery task failure handling

- Confirm every failure path results in a visible status update (FAILED or PARTIAL_SUCCESS) and a written error_summary

- There must be zero scenarios where a task fails and the user sees PROCESSING forever

7.3 — The system recovers from a worker restart

- Kill the Celery worker mid-task

- Restart it

- Confirm the task resumes or is re-queued — it must not disappear silently

- Confirm no data corruption occurred from the interrupted task

7.4 — The UI does not show loading states indefinitely

- Confirm every polling operation (run status, report generation) has a timeout

- If processing takes longer than expected, the UI must show a clear message — not an infinite spinner

7.5 — The system handles a database restart gracefully

- Restart the PostgreSQL container

- Confirm the application reconnects automatically

- Confirm no in-flight tasks produced corrupt data

SECTION 8 — PILOT OPERATIONS

These conditions ensure you are operationally ready to run the pilot, not just technically ready.

8.1 — Client notification works end-to-end

- Trigger a completed analysis run

- Confirm the client receives an in-app notification

- Confirm the client receives an email notification

- The email must clearly state: run completed, total leakage found, how many records need review, and what action they should take next

8.2 — You can ingest the client's actual file formats

- Before the pilot meeting, ask the client what format their invoices and contracts come in

- Upload a sample file in each format they will provide

- Confirm parsing works on their specific files, not just your test files

- Do not discover on pilot day that their ERP exports a format you cannot parse

8.3 — You have a rollback plan

- If the pilot demo breaks, what do you do?

- Document the rollback procedure: how to restore the DB to a known clean state, how to re-upload the demo dataset, how to restart all services from scratch in under 15 minutes

- Rehearse this procedure at least once before the pilot

8.4 — Demo dataset is prepared and verified

- Prepare a clean demo dataset: contracts, invoices, POs with known leakage embedded at known amounts

- Run the full pipeline on this dataset in the pilot environment (not your dev environment)

- Confirm the expected leakage records appear with the expected amounts

- Do not use live client data for a demo — use your prepared dataset

8.5 — All services start reliably from a clean boot

- Shut down all containers completely

- Run docker-compose up from scratch

- Confirm all services come up healthy without manual intervention

- Confirm the application is accessible within 2 minutes of boot

8.6 — You can create a new tenant in under 5 minutes

- Walk through the full tenant creation process

- Confirm you can create the account, set base currency, set thresholds, and have the system ready to receive uploads in under 5 minutes

- If this takes 30 minutes of manual DB operations, fix it before pilot

8.7 — Someone other than the builder has used the product

- Have at least one person who was not involved in building the system complete the full workflow: upload files, trigger a run, review findings, accept records, download the report

- Document every point of confusion they encountered

- Fix anything that required you to explain what to do

- If the CFO cannot understand the review screen without your narration, the screen is not ready

SECTION 9 — KNOWN LIMITATIONS DOCUMENTED

These conditions ensure you do not get caught off-guard by questions you should have anticipated.

9.1 — You have a written list of V1 limitations

- Document every known limitation of V1 before the pilot: no real-time processing, quarterly/monthly usage model, no direct ERP integration, no API ingestion, accuracy targets by document type

- If the client asks about any of these, you have a prepared, honest answer

9.2 — You know what happens when a client uploads something you cannot handle

- What happens if they upload a 500-page contract in a language other than English?

- What happens if their invoices have no line items, just a lump sum?

- What happens if their contract has no pricing table, only narrative pricing?

- You do not need to handle all of these in V1. You need to know what the system does and have an honest answer ready.

9.3 — You have not over-promised the accuracy

- The PRD states ≥85% for digital PDFs and ≥70% for scanned PDFs

- In your pilot conversation, do not claim higher accuracy than these targets

- Have a real example of a partial parse result ready to show — it demonstrates honesty and builds more trust than a perfect demo

PILOT READINESS GATE

Section 1  —  Data Integrity          (7 conditions)   ALL must be YES

Section 2  —  Document Processing     (6 conditions)   ALL must be YES

Section 3  —  Detection Accuracy      (6 conditions)   ALL must be YES

Section 4  —  Review Workflow         (5 conditions)   ALL must be YES

Section 5  —  Reporting               (5 conditions)   ALL must be YES

Section 6  —  Security & Data Safety  (8 conditions)   ALL must be YES

Section 7  —  Stability & Performance (5 conditions)   ALL must be YES

Section 8  —  Pilot Operations        (7 conditions)   ALL must be YES

Section 9  —  Known Limitations       (3 conditions)   ALL must be YES

Total: 52 conditions. All 52 must be YES.

If you have 51 YES and 1 NO, the answer is: fix the one NO before you go.

The goal of the pilot is not to show a finished product. It is to show a trustworthy one. A CFO who sees a wrong number once will not trust the right numbers. A CFO who sees a system that is honest about its limitations, produces defensible evidence, and never crashes mid-demo will pay for the next engagement.